Assignment 1

Submitted By

| Student ID: | Student Name: |
| --- | --- |

Submitted to: Dr. Safwat Elsharkawi

Introduction about your current Managerial Role

My Role: Chapter lead for ‘Non-profit sector governance’ project

Since mid-2024, we have been working on a project for the NCNP center in KSA. Phase 1 requirements have been finalized and are currently under implementation for rollout.

After the first release, management decided to transition to an Agile approach to address challenges encountered in Phase 1. As BA lead it was required to set the analysis plan and activities to be done in R2 to guarantee smooth operation and avoid R1 issues.

Responsibilities: lead a project of four squads, building a business analysis plan that achieves:

- Unified process across the four squads

- Held smooth elicitations and analysis sessions

- Define approval cycle with agreed SLA

- Early risk detection

- Sharing knowledge between teams’ members

Planning

| Goal | Build business analysis plan and activities Goals: - Build a structured business analysis plan and activities to support smooth execution in project phase 2. - As a long-term goal, since we are currently CMMI certified for waterfall as part of our long-term strategy, we aim to leverage our existing CMMI certification for waterfall projects to define a structured approach for Agile adoption, ensuring alignment with the next CMMI appraisal. Time frame: Six months Target: - Standardized Process: Implement a unified business analysis process across the four squads. - Effective Elicitation & Analysis: Ensure smooth requirements gathering and refinement sessions. - Approval Process: Define an approval cycle with agreed SLAs to streamline decision-making. - Backlog Preparedness: Build and maintain a backlog ahead of sprint planning. Measurements Target; Measure (KPI); Success Criteria. Standardized Process Across Squads; % of squads following the unified process; 100% adoption across all 4 squads. Effective Elicitation & Analysis; Measures how often teams adhere to the predefined WIP limit for each stage (Elicitation, Documentation, Review, Approval).; ≥ 90% adherence to WIP limits to prevent bottlenecks. Approval Process with SLA Compliance; % of requirement approvals meeting SLA; 95% of approvals completed within SLA timeframe. Backlog Preparedness for Sprint Planning; % of backlog items refined & ready for development; At least 2 sprints’ worth of backlog maintained. Early Risk Detection; Number of risks identified and mitigated before impacting sprints; 100% of high-priority risks addressed before sprint execution. Knowledge Sharing Across Teams; Number of cross-team knowledge-sharing sessions held; bi-weekly knowledge-sharing session per squad. |
| --- | --- |
| Strategies | To achieve the goal the team establishes the following strategies: PMO Team Commuincation: - Aligning with PMO and Product Owners to define requirements’ priorities. - Define Squad Capacity: Using the required backlog and sprint size to plan workloads. - Ensure Transparency: Regular updates on backlog progress, blockers, and dependencies. Client Business Team Collaboration - Objectives Communication: - Ensure the client’s business team understands the project goals and the way of working (WOW). - Agree on analysis stages each with its SLA to ensure smooth collaboration between peer teams. - Gather Insights: Capture client inputs early to align expectations and avoid rework. |
| Plans | Analysis Plan - Develop a detailed plan covering activities from receiving requirement items to final approval. - Include SLA definitions for each stage (e.g., requirement elicitation, refinement, validation, approval). - Define max WIP limit for analysis team in each stage (elicitation, Documentation, Approval) based on team capacity and experience. - Hand-off Process: Clearly define the transition from analysis to development teams Teams Coordination - Cross-Functional Collaboration: Align with development, UX, quality, and infrastructure teams. - Define Artifacts & Tools: Establish repository structures and standardize documentation formats. - Communication Channels: Agree on preferred tools (e.g., Confluence, Jira, Slack) for transparency. Performance Metrics & Monitoring - Define KPIs: Measure effectiveness through engagement rates, backlog completion, and approval SLA compliance. - Assign Ownership: Designate team members to track and report progress. - Regular Performance Reviews: Daily/weekly tracking with adjustments as needed Client Communication - Ensure stakeholders are informed of progress, risks, and decisions through structured reporting and meetings. - Dashboards in Azure DevOps for Live tracking of requirement backlog, WIP limits, SLA compliance, and approval cycle progress - Steering Committee Meetings- weekly meetings with client leadership to discuss: - Project status and progress against KPIs - Escalations and decision-making on key blockers - Adjustments to WIP limits, SLAs, or resource allocation Knowledge Sharing Structured Knowledge Sharing Sessions - Cross-Squad Meetings - Short, informal sessions where team members share insights on specific topics (e.g., elicitation techniques, stakeholder management). - Each squad presents challenges, solutions, and best practices. - Rotating ownership: Different squad members lead each session. - Document key takeaways and refine processes accordingly. Peer-to-Peer & Cross-Team Collaboration - New or junior analysts shadow senior analysts for complex elicitation sessions. - Analysts rotate across squads periodically to gain diverse project exposure and share learnings - Weekly BA-UX-QA syncs to refine requirement clarity before development. - Shared backlog reviews to align expectations Post-Sprint Retrospectives - Include a section for feedback on the BA process in squad retrospectives. - Identify recurring issues in requirement elicitation and refinement. - Regular client/business team feedback sessions to align requirements with real-world needs. |

Organizing

| Determining - What Needs to Be Done - Who Will Do It - How It Will Be Done | What Needs to Be Done - Backlog Management (Product Owner) - Requirements assessments - Set Requirements priorities - Flag the items that’s ready for Analysis - Held elicitation sessions (BA Teams) - Build meeting Schedule - Set meeting Agenda - Expected output - MOM to be sent within one day after the meeting - Involve UX team in elicitation sessions - Approval Process Coordination - Ensure a defined workflow for requirement validation and SLA compliance. - Cross-Team Collaboration - Aligning with development, UX, quality, and infrastructure teams to ensure smooth handoff. - Performance Tracking - Monitor KPIs, backlog completion, and SLA adherence. Who Will Do It Role; Responsibilities. Chapter Lead; Oversee business analysis activities, ensure alignment across squads, monitor KPIs.. Business analysts; Conduct requirement elicitation, documentation, and backlog grooming.. Product Owner; Define priorities, validate requirements, and ensure business alignment.. Scrum Master; Facilitate sprint planning, track progress, remove roadblocks.. Infrastructure & Security Team; Ensure compliance with technical standards and security policies.. How it will be done - Requirement Gathering & Documentation: - Business analysts work with product owners and client teams to elicit requirements. - Requirements are documented in Azure/DevOps and reviewed for completeness. - Approval Cycle & SLA Compliance: - Each requirement undergoes a structured validation and approval process. - SLA rules define time limits for validation, ensuring efficiency. - Backlog Management & Sprint Preparation: - Business analysts maintain a ready backlog for development teams. - Sprint planning includes input from analysts, developers, and testers. - Cross-Functional Collaboration: - Regular sync meetings ensure alignment between analysis, development, UX, and QA teams. - Clear communication channels (Slack, Jira, Confluence) streamline coordination. - Conduct checkpoints for enhancements - Weekly Checkpoints – Track backlog status, SLA compliance, and blockers. - Mid-Project Review (Month 3) – Adjust WIP limits and refine approval workflows. - Final Retrospective (Month 6) – Assess Agile readiness and plan CMMI alignment strategy. Tasks timeline Task; Key Actions; Timeline; Owner. Planning & Setup; Define analysis objectives, finalize business analysis strategy, set WIP limits, and establish reporting structure.; 2 weeks; Chapter Lead & PMO. Process Standardization; Roll out the unified analysis process across squads, train teams, and validate backlog prioritization framework.; 1 week; Business Analysts & Scrum Masters. Client Communication Implementation; Set up dashboards in Azure DevOps, establish reporting cadence (daily status reports, weekly steering committee meetings).; 2 weeks; Chapter Lead & Product Owner. Elicitation & Refinement Execution; Start conducting requirement elicitation sessions, ensure adherence to WIP limits, and track backlog readiness.; Month 2-5; Business Analysts. Approval & SLA Monitoring; Implement approval cycle with SLA compliance tracking, optimize approval process based on performance metrics.; Month 4-5; Business Analysts & Client Team. Continuous Improvement & Agile Alignment; Review process effectiveness, conduct retrospectives, adjust WIP limits, and document lessons learned for Agile transition.; Month 3-6; Chapter Lead & Steering Committee. |
| --- | --- |
| Deciding Who Reports to Whom | - Chapter Lead reports to the PMO & Program Manager. - Business Analysts report to Chapter Lead and work closely with Product Owners. - Development, UX, and QA Teams work within their respective squads and report to their Scrum Masters. - Scrum Masters ensure sprint execution and escalate issues to PMO/Program Manager when needed. |
| Centralization vs. Decentralization of Decision-Making | Hybrid Approach: We adopt a hybrid governance approach: strategic decisions (e.g., backlog prioritization, approval processes) remain centralized for consistency, while execution and refinement are decentralized within each squad to allow flexibility and faster iterations Centralized: Overall strategy, backlog prioritization, and approval process is standardized across squads. Decentralized: Each squad independently refines and delivers requirements within their sprint cycles. |